## Slide 1: Putting the Electronic in Ambulatory Record
Peggy L. Esch, MBA CPHIMS
PI: AHRQ HIT Implementation Grant 2004-2007

## Slide 2
Citizen’s Memorial Healthcare
75 Bed Rural Hospital
5 Long Term Care Facilities
1 Residential Care Facility
Home Health/Hospice
Home Medical Equipment
1,500 Employees
16 Clinics (25 specialties)
53 Clinic providers
2005 HIMSS Davies Award Winner
2004 – 2006 “Most Wired Small, Rural”
Online, real-time EMR & EAR
85,388 EMR patients/residents,
of those - 61,139 with clinic visits

## Slide 3
Diversity of Clinics
Rural Health Clinics: All Family Practices
Non-Rural Specialty Clinics
  Surgeries: OB/GYN, Orthopedic,
  General, Podiatry, Ophthalomoloby
  Podiatry
  Pain Management
  Eye Clinic
  Endocrinology
  Neurology
  Oncology/Hematology
  Pediatrics
  Optometry
  Audiology
Other providers
  Psychiatry

## Slide 4: Patient Mix (sample month 10,809 visits)299

## Slide 5
Project InfoCare Vision
  Citizens Memorial Healthcare will implement Meditech to enable a patient to enter anywhere into our continuum of care and have a personal identity that is maintained across that continuum.
  Physicians and other caregivers will have access to all of that patient’s medical information within the healthcare system. Health care providers will be able to document efficiently within the software system, which will free them up to have more time to spend with their patients, giving them that human touch of care.

## Slide 6
EAR Statement of Purpose
Enhancing patient care by providing access to a complete, centralized medical record for every patient in every CMH location.

## Slide 7
Software modules:
Scheduling
Physician Billing and Receivables
Authorization and Referral Mgmt
Electronic Ambulatory Record
Ambulatory Order Mgmt
Medication Order Mgmt
Provider Workload – Tasking
Authorization & Referral Mgmt
Integrated with 40+ other acute and long term
care modules

## Slide 8
Implementations
December 2002
Scheduling Appointments and Ordering Labs directly into the hospital departments
June 2003
Billing and Practice Scheduling
March 2005
First Electronic Ambulatory Record Go LIVE
September 2007
Scheduled: Another clinic and county health departments

## Slide 9
EAR Team Members
Denni McColm, CIO
Tricia Pyle, IS
Kelly Templeton, LPN IS
Michelle Swofford, FNP
Vickie Vickers, Clinic Admin
1 Physician Champion
2 Additional Nurse Pract
4 Clinic Nurses
Other IS as Needed

## Slide 10
Implementation Tasks
Select team – Super-users, Physician champions
Determine installation schedule – pilot clinic
Tailoring/customizations decisions
Set up TEST environment, user access
Device selection - Tablets?-- Laptops?-- PC’s in the rooms?-- Carts?
Special Prescription Printer?-- Scanners?-- Cameras?
Systems: Connectivity, continuity/disaster planning, testing
Patient Records: Start fresh, use EMR/MRI, key appointments
Testing – claims clearinghouse, other software integrations, customizations
Training - Classroom trainings and
for EAR One on One Nurses-two 8 hour sessions
    Providers-two 4 hour sessions
    Front Desk-one 1 hour session
Training materials - were made available in a paper manual, a CD, or a shortcut on the desktop, and later in the LMS

## Slide 11
Tailoring/Adaptations:
Single database for all clinics – patient index, billing, master tables
User Access
Medication and Ambulatory Order Mgmt
  Drug Formulary/Load
  Order Groups-What is commonly ordered?
  Procedures-How should they be categorized?
  Prescription printing/faxing
LAB
  Tests performed in the clinics
  Should the clinic be an extension of the lab?
Order Entry/Scheduling
  Add appointment type as OE procedure for pending appointment
Provider Work Management
  Track the messaging flow
  Display of the Workload and Practice
Electronic Ambulatory Record
  How will Encounter Content be used?
  EAR Template-How is a note structured?

## Slide 12
EAR Go Live Preparation
Provider’s Schedules
    Decreased to 50% for the first week
    Increase to 75% the second week, or as the provider requested
    Full Schedule by third week
Chart Conversion
    Two FTE’s one nurse and one clerk
    Entered Meds, History, and scanned designated reports

## Slide 13
EAR Go Live Support
Go Live Support
    4 team members
    1 IT staff member
    On site for 2-3 weeks (Pilot clinic 9 weeks)
  Third day evaluation meeting
    Process discussions
    Retraining areas

## Slide 14
Challenges
Change adoption/training:
Staff Resistance
Adapting Office Processes
Integration:
Learning to schedule hospital appointments from the clinic
Choosing the correct patient,
Choosing the correct test
Complex solutions:
Rural Health Billing
16 separate billing accounts to one
Prescriptions
Specialties
Logistics:
Multiple locations spread over 100 miles
Timeline Challenge
Supporting & Implementing Consecutively
Hardware/Connectivity Issues
Sustainability

## Slide 15
Demonstration of Electronic Ambulatory Record

## Slide 16
Scheduling Appointments

## Slide 17
Tasking

## Slide 18
Checking In the Patient

## Slide 19
Documentation

## Slide 20
Documentation

## Slide 21
Documentation

## Slide 22
Documentation

## Slide 23
Documentation

## Slide 24
Documentation

## Slide 25
Completing the Note

## Slide 26
Ordering

## Slide 27
Procedure Ordering

## Slide 28
Prescription Ordering

## Slide 29
Tasking

## Slide 30: E-sign

## Slide 31: Decision support/connections:

## Slide 32: Alert for ED visits

## Slide 33: EMR over the continuum:

## Slide 34: Presents a “systems view” of the individual

## Slide 35
Power of digital information
Automating Paper Processes
  Vaccines for Children Inventory
  Lab Logs
Compiling Clinical Data
  Children eligible to receive RSV vaccine
  Pain Scale Capturing/Reporting
  DOQ-IT Measures
  Medications
Health Maintenance and Disease Management information using standards
based on DOQ-IT measures, CDC immunization guidelines, and
other recognized standards of care.

## Slide 36: Staffing impact

## Slide 37: The bottom line